Software Development Meeting Minutes

| Company: | Group 1 |
| --- | --- |
| Project: | Java-Based Banking application |
| Date: | January 08, 2026 |
| Time: | 3:00: PM - 4:30 PM |
| Location: | Virtual Meeting |

Attendees

- Mobeen Raja

- Shashank Ravikumar

- Praveen Mathew

- Daniel Nkurunziza

Agenda

- CLI interface implementation through Menu creation

- Database design

- Further improvements on code body where applicable

Topics covered

- CLI interface: progress was made in creating a CLI interface; by starting with a empty Menu body, collaboratively discussing core logic and creation of the work, a group member had created a flow chart diagram before the meeting, this aided the progress of the CLI workflow, small refinements were made to the flowchart and the implementation were based on that.

- Database design: as a collective we discussed and built upon the tables that will be used for the database, so the member doing the normalisation before the next meeting would have a basis to go off, a decent amount of time was spent discussing and trying to understand core logic and what route should be taken in classifying different account types and how it would work with other features of the program based on the UML diagram’s classes and methods.

Next week’s agenda:

- Flushed out Menu with defined actions

- Database normalisation and design completion

- Creation of database table

Adjournment

The meeting was adjourned at 4:30 PM.

Next Meeting

- Date: January 12, 2026

- Time: 11:00 AM

- Location: Virtual Meeting

Prepared By:

Praveen Mathew