Software Development Meeting Minutes

| Company: | Group 1 |
| --- | --- |
| Project: | Java-Based Banking application |
| Date: | January 14, 2026 |
| Time: | 12:30 PM - 2:30 PM |
| Location: | Virtual Meeting |

Attendees

- Mobeen Raja

- Shashank Ravikumar

- Praveen Mathew

- Daniel Nkurunziza

Agenda

- Progress tracking

- Merging of branches

Topics covered

- Progress tracking: reviewed each other’s work and checked what was being worked on and had a discussion on the workload, agreed that we would work on additional items missing from each of our tasks and see how we all progress until next meeting, each member shared their screen and guided us through their progress.

- Merging: branches were merged together; few conflicts arose and fixed but explanation of merging were clarified and members learned that merging only classes that they worked on individually would void merge conflict errors, it was agreed that the next meeting we would test out if the merging of classes worked, by creating a customer and attempting to them find them and see if their data would be loaded onto the CLI menu.

Next week’s agenda:

- Testing customer creation and related functionalities

- CLI Menu conceptual discussion

Adjournment

The meeting was adjourned at 2:30 PM.

Next Meeting

- Date: January 15, 2026

- Time: 2:00 PM

- Location: Virtual Meeting

Prepared By:

Mobeen Raja