Software Development Meeting Minutes

| Company: | Group 1 |
| --- | --- |
| Project: | Java-Based Banking application |
| Date: | January 19, 2026 |
| Time: | 12:00 PM - 1:30 PM |
| Location: | Virtual Meeting |

Attendees

- Mobeen Raja

- Shashank Ravikumar

- Praveen Mathew

- Daniel Nkurunziza

Agenda

- Account class progression discussion

- CLI Menu and Account class integration, with testing Account features

- Testing

Topics covered

- Account class: group member that was given time to finish their work, had made meaningful progress so we tested out the integration of the class, and it functioned to an appropriate level, some changed needed to be made and so that member was given feedback to work on.

- CLI Menu: two group members had been tasked with adding features and amending changes to the menu, so these two different branches were merged into the development branch and then onto the main branch, a member was tasked with assessing the logical of flow of the CLI menu.

- Testing: a group member had created a template for testing with a test example, the fields needed, correct formatting of those fields, flow of testing, with screenshots showing each test step and test note section for information needed to back to the developers that can’t be appropriately put onto the test table, furthermore a member was tasked with added some more example tests that should be run once we are collectively content with the program being ready for testing.

- Diagrams: two group members were tasked with updating the diagrams that were created during the design phase as many implementations have been made since then, further work on them pending too.

Next week’s agenda:

- Account class changes review

- Logger class functionality

- Testing

- Diagrams update review

Adjournment

The meeting was adjourned at 1:30 PM.

Next Meeting

- Date: January 20, 2026

- Time: 11:00 AM

- Location: Virtual Meeting

Prepared By:

Mobeen Raja